# Nexus Analytics — Budget & Financial Projections

## Funding Status

Nexus Analytics is funded through a $4.2M seed round closed in January 2026, led by Gradient Ventures with participation from First Round Capital. Current runway at projected burn rate: 18 months (through July 2027). A Series A raise is planned for Q1 2027, contingent on hitting 100 paying customers and $500K ARR by December 2026.

## Headcount Plan

Current team: 9 full-time employees. Target by launch: 14 FTEs.

Engineering (current: 4, target: 6): Two senior engineers are in the hiring pipeline. One offer extended to a backend engineer (Rust/TypeScript) with a start date of May 1. Second role (ML engineer for NLQ) is still in interview stage — expected start date June 1. If either hire falls through, the beta launch date is at risk.

Product (current: 1, target: 2): Hiring a second PM to own the data connector roadmap. Offer stage, expected start May 15.

Design (current: 1, target: 1): Fully staffed.

Sales & Marketing (current: 1, target: 3): Hiring a demand gen lead (start April 15) and a solutions engineer for beta customer onboarding (start June 1).

Operations & Finance (current: 2, target: 2): Fully staffed.

## Development Costs (April – September 2026)

Engineering salaries (6 FTEs, 6 months): $540,000
Contractor support (design, QA): $60,000
AWS infrastructure (dev + staging + production): $48,000
Third-party APIs (Anthropic for NLQ, SendGrid, Auth0): $72,000
SOC 2 certification (Drata platform + auditor fees): $35,000
Tooling & licenses (GitHub Enterprise, Linear, Figma): $12,000

Total development cost: $767,000

## Ongoing Monthly Costs (Post-Launch)

AWS infrastructure (production at scale): $14,000/month
Anthropic API (NLQ queries, projected 5,000/day): $18,000/month
Support tooling (Zendesk, monitoring): $2,400/month
Total monthly operational cost: $34,400/month

Note: The Anthropic API cost is the largest variable expense. At 10,000 queries/day (optimistic growth scenario), this doubles to $36,000/month. The product team is exploring semantic caching to reduce redundant API calls by an estimated 40%.

## Revenue Projections

Pricing model (pending final approval): Three tiers.

Starter: $299/month — Up to 5 data sources, 1,000 NLQ queries/month, 3 users.
Growth: $799/month — Up to 15 data sources, 10,000 NLQ queries/month, 10 users, anomaly detection.
Enterprise: $1,999/month — Unlimited data sources and queries, SSO, dedicated support, custom connectors.

Projected customer acquisition:

Beta (July–August 2026): 50 companies, free tier.
September 2026: Convert 20% of beta to paid (10 customers). Estimated MRR: $7,990.
December 2026: 80 paying customers. Estimated MRR: $52,000. Estimated ARR: $624,000.
March 2027: 150 paying customers. Estimated MRR: $105,000.

## Risk Factors

Burn rate sensitivity: If we miss the Series A timeline by 3 months, we have only 6 months of remaining runway. Mitigation: maintain optionality by keeping monthly burn below $230,000.

API cost overrun: NLQ costs could exceed projections if usage patterns are higher than modeled. Mitigation: implement hard rate limits per tier and invest in semantic caching (budgeted $15,000 for R&D).

Hiring delays: If the ML engineer hire slips past June 15, the NLQ feature will not be ready for beta. Mitigation: engage a contractor through Toptal as a backup ($25,000 for 2 months).